Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date |  |
| --- | --- |
| Team ID | LTVIP2026TMIDS45779 |
| Project Name | Electric Motor Temperature Prediction Using Meachine Learning |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog

| S.No | Epic | User Story No | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| 1 | Project Setup | USN-1 | Set up development environment (Python, Flask, VS Code). | 2 | High |
| 2 | Data Collection | USN-2 | Download and load Kaggle Electric Motor dataset. | 2 | High |
| 3 | Data Preprocessing | USN-3 | Clean dataset, handle null values, and select relevant features. | 3 | High |
| 4 | Data Visualization | USN-4 | Generate histogram, scatter plot, and heatmap for analysis. | 2 | Medium |
| 5 | Model Development | USN-5 | Implement Linear Regression model. | 2 | Medium |
| 6 | Model Development | USN-6 | Implement Decision Tree Regressor. | 2 | Medium |
| 7 | Model Development | USN-7 | Implement Random Forest Regressor. | 3 | High |
| 8 | Model Evaluation | USN-8 | Evaluate models using MAE, RMSE, and R² score. | 2 | High |
| 9 | Model Saving | USN-9 | Save trained model and scaler using Joblib. | 1 | High |
| 10 | UI Development | USN-10 | Create HTML form to input motor parameters. | 3 | High |
| 11 | Backend Integration | USN-11 | Integrate MinMaxScaler and ML model with Flask backend. | 2 | High |
| 12 | Prediction Feature | USN-12 | Display predicted PM surface temperature on web page. | 3 | High |
| 13 | Deployment | USN-13 | Run application locally and test end-to-end flow. | 2 | High |
| 14 | Testing | USN-14 | Perform functional and input validation testing. | 2 | High |
| 15 | Documentation | USN-15 | Prepare final documentation and architecture diagrams. | 2 | Medium |

Sprint Schedule

| Functional Requirement | User Story No | Task | Story Points | Assigned To |
| --- | --- | --- | --- | --- |
| Project Setup | USN-1 | Environment setup | 2 | Team |
| Data Collection | USN-2 | Dataset loading | 2 | Team |
| Data Preprocessing | USN-3 | Data cleaning & feature selection | 3 | Team |
| Data Visualization | USN-4 | Generate plots | 2 | Team |

Estimation

| Resource | Requirement |
| --- | --- |
| Team Members | 3–4 Members |
| Development Tools | Python, Flask, VS Code |
| ML Libraries | Scikit-learn, Pandas, NumPy |
| Deployment | Local Server |
| Dataset | Kaggle Electric Motor Dataset |

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts